Trade License System

IT Change Implementation Plan

Author: Naadhira Khan

Date: 30 September 2020

IT CHANGE IMPLEMENTATION PLAN

The IT Change Implementation Management Plan documents the necessary information required to effectively manage the change from inception to delivery. It is created during the Planning Phase of the change project and establishes an orderly and effective procedure for guiding the change actions, and enables the evaluation team (CAB) to understand and approve the change.

CHANGE REFERENCE NUMBER: __________________________

CHANGE DESCRIPTION

This change addresses deploying Trade License. The Trade License system was developed to manage the application process for Business license Applications. The system is used to verify license Application for Businesses. Upon receipt of customer details, license application details and application fee, provided all is in order an approved license is issued. In addition, the system provides reporting functionality that is used to manage staff performance.

The system will interface to specific departments for inspection based on license type for automatic approval. Inspection failure and approval will be handled by the system.

BUSINESS REASON

Currently for all Business license applications manual paper and filing system is being used; hence Ethekwini Municipality is vulnerable to fraud, corruption and poor service because there is no security. Information can get into the wrong hands or can be misplaced or lost. Plus, having physical filing systems takes up space on the work floor and consumes municipality resources. The Trade licence system will eliminate these issues and more.

IMPACT IF CHANGE IS NOT EFFECTED

Ethekwini Municipality will continue to have security issues and poor customer service.

OBJECTIVES TO BE ACHIEVED

- The Trade license system will provide secure access to authorized individuals and keep sensitive information safe. Information can be easily searched for and located, offering a higher level of customer service and improved collaboration. The system consumes less resources while reducing the carbon footprint.

PLATFORMS/CI’s AFFECTED

| Change Impact Assessment |  |
| --- | --- |
| Services Impacted | N/A |
| Users Impacted | Customer, Business licensing department, fire department, health department. |
| Sites Impacted | N/A |
| Cost Implications | N/A |
| Risks and mitigations identified | N/A |
| Change Implementer | Applications team |

| Deployment Phase |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Deployment Start date |  |  |  |  |  |  |
| SOP Documentation Required | Operation & Use |  | User Support/Maintenance |  | None |  |
| Implementation Controller |  |  |  |  |  |  |
| Implementation Organisation/Team | System Delivery Team |  |  |  |  |  |
| Resource requirements | Windows server 2008 or higher |  |  |  |  |  |
| Deployment End Date |  |  |  |  |  |  |
| Deployment Costs (if any) | N/A |  |  |  |  |  |

DEPLOYMENT PLAN (DETAILED STEPS/TASKS/ACTIONS TO BE COMPLETED, WHEN-TIMEFRAMES, AND BY WHO, AND MEASURES OF SUCCESS):

Deployment & configuration document is attached. Below is proposed timelines pending CAB approval.

| Action | Resource | Completed By (Date) |
| --- | --- | --- |
| Prepare deployment documents and send to system delivery for approval | Developer – Lebohang Motloung |  |
| Review and approve deployment documents | System Delivery Team |  |
| Log change request for deployment and change order for CAB approval | Developer – Lebohang Motloung |  |
| Deployment of the system | System Delivery Team |  |
| Post Deployment testing | Applications team |  |

TEST PLAN (TESTING PROCESS, OR TEST RESULTS):

User acceptance testing was conducted and completed. This document is accompanied by signed UAT signoffs.

DEPLOYMENT ROLLBACK PLAN (BACK-OUT PROCESS/STEPS):

# Rollback Procedure

This is the first time deployment of Trade license and so it will not have a roll back plan.

Should it not work simply remove the website and files. Thus completing the roll back.

COMMUNICATION PLAN (ACTIONS TO BE/TAKEN TO ENSURE BUY-IN AND SUPPORT):

Any communication in ensuring successful deployment can be directed to Applications rep / lead developer (Lebohang Motloung x14955).

TRAINING PLAN (WHO NEEDS TO BE TRAINED, AND METHOD TO BE USED, IF APPLICABLE):

Training manuals has been prepared to assist users. Should the need be, training will be scheduled and conducted as required. Training will be done on test environment.

APPROVAL OF THE PLAN

| Signature of the change Requestor |  |
| --- | --- |
| Date of signature (Requestor) |  |
| Signature of Line Manager (Senior Manager and higher) |  |
| Date of Signature (Line Manager) |  |